Single Use Burnt Email and Form Automation

| USER ID | SPRINT | USER STORY | STORY POINTS | PRIORITY | RISK | USER ID on which dependent |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 1 | As an Admin, I want to configure and update the 3rd-party disposable email API keys, so that the automation system can securely fetch temporary mailboxes. | 3 | Must do | High |  |
| 2 | 1 | As an Admin, I want to manage user access and permissions for internal team members, so that unauthorized users cannot change system configurations. | 5 | Must do | High |  |
| 3 | 1 | As a User, I want the system to automatically generate a unique, single-use email address, so that I can fill out form fields programmatically without duplicate errors. | 5 | Must do | High |  |
| 4 | 1 | As a User, I want the script to execute using stealth configurations so that we minimize triggering anti-bot CAPTCHAs during mass runs. | 5 | Must do | High |  |
| SPRINT 1 TOTAL STORY POINTS 20 |  |  |  |  |  |  |
| 5 | 2 | As an Admin, I want to automatically purge expired "burnt" email data every 24 hours, so that the database storage costs remain minimal. | 3 | Must do | Low | 1 |
| 6 | 2 | As a User, I want the script to poll the disposable inbox for verification links or OTP codes, so that the automation can bypass registration confirmation walls. | 8 | Must do | High | 3 |
| 7 | 2 | As a User, I want the automation script to connect to a 3rd-party solver API when a token CAPTCHA is detected, so that the workflow can bypass blocks automatically. | 8 | Should do | Moderate | 4 |
| SPRINT 2 TOTAL STORY POINTS 19 |  |  |  |  |  |  |
| 8 | 3 | As an Admin, I want to maintain an audit log of all system errors and API downtime, so that I can monitor system health and resolve service provider outages quickly. | 5 | Should do | Moderate |  |
| 9 | 3 | As an Admin, I want to set global rate limits on temporary email generation, so that our automation loops do not trigger expensive API overages. | 5 | Should do | Moderate | 1 |
| 10 | 3 | As a User, I want to see a clean dashboard displaying the success and failure rates of form submissions, so that I can easily spot if a target form layout has broken. | 5 | Should do | Moderate | 6 |
| SPRINT 3 TOTAL STORY POINTS 15 |  |  |  |  |  |  |
| 11 | 4 | As a User, I want the option to trigger a specific "burn" command on a temporary email instantly, so that I can test immediate session expiration flows. | 2 | Could do | Low | 6 |
| 12 | 4 | As a User, I want to receive a summarized test report via email or Slack after a batch automation run completes, so that I don't have to manually check the system dashboard every time. | 3 | Could do | Moderate | 10 |
| SPRINT 4 TOTAL STORY POINTS 5 |  |  |  |  |  |  |

DEPENDENCY TABLE

| Serial No | USER ID | DEPENDENT ON |
| --- | --- | --- |
| 1 | 5 | 1 |
| 2 | 6 | 3 |
| 3 | 7 | 4 |
| 4 | 9 | 1 |
| 5 | 10 | 6 |
| 6 | 11 | 6 |
| 7 | 12 | 10 |